INTRADAY TRADING SIGNAL SCANNER

Business Requirements Document

| Version: | 1.0 |
| --- | --- |
| Date: | June 2026 |
| Author: | Sanjay Motiramani |
| Status: | Active Development |

CONFIDENTIAL — Internal Use Only

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. System Architecture	4

2.1 High-Level Pipeline	4

2.2 Module Map	4

2.3 Data Flow by Market Session	6

2.4 Signal Scoring Architecture	6

3. Functional Requirements	7

3.1 Universe Management	7

3.2 Data Acquisition	7

3.3 Signal Analysis	7

3.4 Fibonacci Projection	8

3.5 Trade Execution	8

3.6 Output and Reporting	9

3.7 Automation	10

4. Non-Functional Requirements	11

5. Known Issues & Current Limitations	12

5.1 Bugs Fixed This Cycle	12

5.2 Current Limitations	12

6. Enhancement Roadmap & Prioritization	14

6.1 Enhancement List	14

7. Suggested Sprint Plan	18

Sprint 1 — Immediate (Weeks 1–2)	18

Sprint 2 — Performance & Signals (Weeks 3–6)	18

Sprint 3 — Extended Hours & Backtesting (Weeks 7–12)	18

Sprint 4 — Infrastructure & Deployment (Months 4–6)	19

8. Configuration Reference	20

8.1 Required Variables	20

8.2 Email / SMTP	20

8.3 Scan Settings	20

8.4 Alpaca Paper Trading	21

9. Glossary	22

10. Revision History	22

# 1. Executive Summary

The Intraday Trading Signal Scanner is a Python-based algorithmic market analysis platform that scans US equity universes, scores each ticker against a 7-signal conviction model, projects Fibonacci price targets, and autonomously executes paper trades via Alpaca. Results are delivered via rich HTML email and Excel workbook on a fully automated hourly schedule through GitHub Actions.

The system currently covers 614 unique US equity tickers across five universes (S&P 500, Nasdaq 100, Dow Jones 30, NYSE American, and their union) and is designed to help a retail trader systematically identify high-conviction intraday and swing trade setups without manual chart review.

| Metric | Current Value |
| --- | --- |
| Total tickers covered | 614 (major_us_markets union) |
| Signal indicators | 7 (Candle, Volume, SMA, Gaps, Stochastics, CCI, Role Reversal) |
| Data providers | Financial Modeling Prep (primary), Yahoo Finance (fallback) |
| Execution platform | Alpaca Markets (paper trading) |
| Output channels | Terminal (Rich), Excel (.xlsx), HTML email |
| Automation | GitHub Actions — 7× daily, Mon–Fri 9:35 AM–3:35 PM ET |
| Market sessions supported | Pre-market, Market open, After-hours, Closed |
| Trading mode | Paper only (live trading gated behind TRADE_ENABLED flag) |
| Primary language | Python 3.11 |
| Lines of code | ~5,000 across 29 modules |

# 2. System Architecture

## 2.1 High-Level Pipeline

The scanner executes the following sequential pipeline on each run:

- Universe resolution — fetch live constituent lists from FMP or use static fallback

- Company name resolution — static table (517 names) → FMP /stable/profile → /stable/stock-list

- Quote fetch — session-aware: /stable/quote (market hours), /stable/premarket-quote, or /stable/aftermarket-quote

- OHLCV bars — FMP 1-hour intraday (Ultimate plan) or Yahoo Finance hourly/daily fallback

- Signal analysis — 7 parallel indicators evaluated per ticker

- Conviction scoring — weighted signal aggregation with commentary generation

- Fibonacci projection — session-anchored retracement + extension levels with entry/stop/target

- Trade evaluation — Alpaca paper trade execution for qualifying setups

- Output — terminal table, Excel workbook (4 sheets), HTML email with attachment

## 2.2 Module Map

| Module / File | Responsibility | Key Dependencies |
| --- | --- | --- |
| main.py | CLI entry point, pipeline orchestration, Rich terminal UI | click, rich |
| scanner.py | Scan coordination — quotes, bars, signals, Fibonacci | fmp_client, yahoo_client, signals/* |
| config.py | Centralised env-var loading (.env) | python-dotenv |
| universes.py | Static ticker lists for 5 universes (614 tickers) | — |
| data/fmp_client.py | FMP REST client — quotes, extended-hours, constituents, company names | requests |
| data/yahoo_client.py | Yahoo Finance OHLCV bars (hourly/daily) | yfinance, pandas |
| data/company_names.py | Static company name lookup table (517 entries) | — |
| signals/base.py | TickerAnalysis, SignalResult, Bias dataclasses | — |
| signals/conviction.py | Weighted scoring, grade, commentary generation | signals/base |
| signals/candle.py | Candlestick pattern detection (engulfing, doji, hammer, etc.) | signals/base |
| signals/volume.py | Volume vs 20-bar average — confirms directional intent | signals/base |
| signals/sma.py | Price vs 20-period SMA divergence | signals/base |
| signals/gaps.py | Open gap detection above/below price (3 bugs fixed) | signals/base |
| signals/stochastics.py | Stochastic %K/%D momentum + overbought/oversold | signals/base |
| signals/cci.py | Commodity Channel Index trend strength | signals/base |
| signals/role_reversal.py | Support/resistance role-reversal level detection | signals/base |
| signals/fibonacci.py | Swing anchor, retracements, extensions, R/R calculation | signals/base |
| trading/alpaca_client.py | Alpaca TradingClient wrapper — account, positions, orders | alpaca-py |
| trading/trade_engine.py | Entry criteria, position sizing (whole shares), order placement | trading/alpaca_client |
| utils/email_sender.py | Rich HTML email builder + SMTP sender | smtplib |
| utils/spreadsheet.py | 4-sheet Excel workbook (openpyxl) | openpyxl |
| utils/exporter.py | CSV + JSON export | csv, json |
| .github/workflows/trading_scanner.yml | GitHub Actions — 7× hourly schedule + market-hours guard | GitHub Actions |

## 2.3 Data Flow by Market Session

| Session | Time (ET) | Price Source | Bar Source | Extended Quotes |
| --- | --- | --- | --- | --- |
| Pre-market | 4:00–9:30 AM | /stable/premarket-quote → last_sale_price → ask | Yahoo Finance daily | ✓ Called |
| Market open | 9:30 AM–4:00 PM | /stable/quote → price field (real-time) | FMP 1h (Ultimate) or Yahoo hourly | ✗ Not needed |
| After-hours | 4:00–8:00 PM | /stable/aftermarket-quote → last_sale_price → ask | Yahoo Finance daily | ✓ Called |
| Closed | Overnight/weekend | /stable/quote → previousClose | Yahoo Finance daily | ✗ Not needed |
| Fallback | Any | Last OHLCV bar close | — | — |

## 2.4 Signal Scoring Architecture

Each of the 7 signals independently returns BULL, BEAR, or NEUTRAL. Raw net score = BULL count − BEAR count (range −7 to +7). Conviction % applies weights:

| Signal | Weight | Rationale |
| --- | --- | --- |
| Role Reversal | 1.6× | Defines the structural price level — highest predictive weight |
| Candle Pattern | 1.5× | Primary entry trigger — price action confirmation |
| Volume | 1.5× | Intent verification — volume validates direction |
| Stochastics | 1.2× | Timing and momentum — entry timing quality |
| CCI | 1.2× | Trend strength confirmation |
| SMA Divergence | 1.0× | Trend context |
| Gaps | 1.0× | Support/resistance context |

Max weighted score = 9.0. Conviction % = |weighted_score| / 9.0 × 100. Grade: A+ ≥85%, A ≥70%, B ≥55%, C ≥40%, D <40%.

# 3. Functional Requirements

## 3.1 Universe Management

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-UNI-01 | Support 5 named universes: major_us_markets (614), sp500 (494), nasdaq100 (101), dowjones (30), nyse_american (107) | Implemented |
| FR-UNI-02 | Deduplicate tickers across universe union — zero duplicates | Implemented |
| FR-UNI-03 | Fetch live S&P 500 / Nasdaq 100 / Dow Jones constituent lists from FMP at runtime when plan allows | Implemented |
| FR-UNI-04 | Fall back to static built-in lists on plan restriction (HTTP 401/403) | Implemented |
| FR-UNI-05 | Support custom ticker list via --tickers CLI flag | Implemented |
| FR-UNI-06 | Support --max flag to limit scan to N tickers (testing/performance) | Implemented |

## 3.2 Data Acquisition

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-DAT-01 | Use /stable/ endpoints exclusively (not legacy /api/v3/) | Implemented |
| FR-DAT-02 | Session-aware price extraction — pre-market, market, after-hours, closed | Implemented |
| FR-DAT-03 | Extended-hours quotes via /stable/premarket-quote and /stable/aftermarket-quote | Implemented |
| FR-DAT-04 | FMP batch quote fetch with configurable batch size (FMP_BATCH_SIZE) | Implemented |
| FR-DAT-05 | Yahoo Finance OHLCV fallback when FMP intraday is plan-restricted | Implemented |
| FR-DAT-06 | Company names via static table → FMP /stable/profile → /stable/stock-list cascade | Implemented |
| FR-DAT-07 | Module-level name cache — stock-list loaded once per process | Implemented |
| FR-DAT-08 | Rate-limiting delay between Yahoo requests (REQUEST_DELAY_MS) | Implemented |
| FR-DAT-09 | Silent fallback on plan restrictions — no noisy errors for non-critical data | Implemented |

## 3.3 Signal Analysis

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-SIG-01 | Candle: detect engulfing, hammer, shooting star, doji, spinning top, marubozu | Implemented |
| FR-SIG-02 | Volume: compare current vs 20-bar average; directional only on high volume (>1.1×) | Implemented |
| FR-SIG-03 | SMA: 20-period SMA divergence with distance quantification | Implemented |
| FR-SIG-04 | Gaps: open gap detection above/below price with fill detection and proximity sorting | Implemented |
| FR-SIG-05 | Stochastics: %K/%D crossover with overbought/oversold zones | Implemented |
| FR-SIG-06 | CCI: trend strength and extreme readings | Implemented |
| FR-SIG-07 | Role Reversal: prior support/resistance acting as opposite level | Implemented |
| FR-SIG-08 | All signals: BULL / BEAR / NEUTRAL output with label and detail string | Implemented |
| FR-SIG-09 | Conflict detection: opposing candle + momentum signals flagged in commentary | Implemented |
| FR-SIG-10 | Minimum bar requirement per signal (10–22 bars) | Implemented |

## 3.4 Fibonacci Projection

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-FIB-01 | Compute retracements at 23.6%, 38.2%, 50%, 61.8%, 78.6% | Implemented |
| FR-FIB-02 | Compute extensions at 100%, 127.2%, 138.2%, 161.8%, 200%, 261.8% | Implemented |
| FR-FIB-03 | Momentum-synced entry/stop/target assignment based on net_score direction | Implemented |
| FR-FIB-04 | Bullish: Entry=38.2%, Stop=61.8%, T1=100%, T2=127.2%, T3=161.8% | Implemented |
| FR-FIB-05 | Bearish: Mirror levels for short setups | Implemented |
| FR-FIB-06 | Pre/after-hours price used as tighter anchor when available | Implemented |
| FR-FIB-07 | R/R ratios pre-calculated for T1, T2, T3 | Implemented |
| FR-FIB-08 | Next-hour target = nearest extension in momentum direction | Implemented |
| FR-FIB-09 | Price fallback to last OHLCV bar close if FMP price missing | Implemented |

## 3.5 Trade Execution

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-TRD-01 | TRADE_ENABLED master switch — must be explicitly set to true | Implemented |
| FR-TRD-02 | ALPACA_PAPER=true guard — live trading blocked by default | Implemented |
| FR-TRD-03 | Entry gate: min score, min conviction %, max positions, no existing position | Implemented |
| FR-TRD-04 | Direction filter: long_only / short_only / both | Implemented |
| FR-TRD-05 | Position sizing: min(portfolio × size_pct%, max_position_usd) | Implemented |
| FR-TRD-06 | Whole-share quantity only — no fractional shares in paper trading | Implemented |
| FR-TRD-07 | Zero-qty guard — skip stocks more expensive than position budget | Implemented |
| FR-TRD-08 | Bracket orders — entry + stop loss + take profit in single API call | Implemented |
| FR-TRD-09 | Fibonacci-derived entry/stop/target with % fallback | Implemented |
| FR-TRD-10 | Dry-run mode: evaluate trades without submitting orders | Implemented |
| FR-TRD-11 | Trade results included in email report and terminal output | Implemented |

## 3.6 Output and Reporting

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-OUT-01 | Rich terminal table with Rank, Ticker, Company, Price, Chg%, Score, Grade, Conviction, Fib Target, Signals, Verdict | Implemented |
| FR-OUT-02 | Excel workbook: Top Picks, All Results, Signal Detail, Fibonacci Projections sheets | Implemented |
| FR-OUT-03 | Company name column in all output formats (Excel, CSV, email) | Implemented |
| FR-OUT-04 | HTML email: pick cards with Fib trade plan, signal chips, summary table, trade execution section | Implemented |
| FR-OUT-05 | CSV export with all signal fields + Fibonacci columns + company_name | Implemented |
| FR-OUT-06 | Spreadsheet attachment to email | Implemented |
| FR-OUT-07 | Timestamped output filenames (scan_{universe}_{YYYYMMDD_HHMMSS}.xlsx) | Implemented |
| FR-OUT-08 | GitHub Actions uploads output artifacts (xlsx, csv) with 30-day retention | Implemented |

## 3.7 Automation

| Requirement ID | Description | Status |
| --- | --- | --- |
| FR-AUT-01 | GitHub Actions cron: 7 runs per day Mon–Fri, 9:35 AM–3:35 PM ET | Implemented |
| FR-AUT-02 | Market-hours guard — skip run if outside 9:30 AM–4:00 PM ET | Implemented |
| FR-AUT-03 | Concurrency control — no overlapping runs (cancel-in-progress: false) | Implemented |
| FR-AUT-04 | Secrets management via GitHub Actions Secrets (never hard-coded) | Implemented |
| FR-AUT-05 | Manual workflow_dispatch trigger with universe / max / top_n inputs | Implemented |
| FR-AUT-06 | Python 3.11 pinned in Actions (prevents ABI incompatibility) | Implemented |
| FR-AUT-07 | Failure notification step in Actions workflow | Implemented |
| FR-AUT-08 | Winter/summer time offset note — cron schedule assumes EDT (UTC-4) | Documented |

# 4. Non-Functional Requirements

| Category | Requirement | Current State |
| --- | --- | --- |
| Performance | Full S&P 500 scan (503 tickers) completes within 8 minutes on GitHub Actions | ~6–8 min observed |
| Performance | FMP batch size configurable to manage API rate limits | Default: 5 per batch |
| Reliability | Graceful fallback at every data layer — no hard crashes on API failure | Implemented |
| Reliability | Zero crashes on plan-restricted endpoints (401/403 silently skipped) | Implemented |
| Security | All secrets in .env — never committed to version control | Enforced via .gitignore |
| Security | Alpaca paper=True enforced by default — live trading opt-in only | Implemented |
| Security | GitHub Secrets used in Actions — never plain text in YAML | Implemented |
| Maintainability | All settings in config.py — no os.environ calls outside config | Enforced |
| Maintainability | Each signal in its own module — new signals added without touching others | Designed |
| Portability | Python 3.11 required (3.12+ causes pandas ABI issues with yfinance) | Documented |
| Observability | Rich progress bar during scan; structured INFO/DEBUG logging | Implemented |
| Extensibility | Universes, signals, and outputs all pluggable via registry dicts | Designed |

# 5. Known Issues & Current Limitations

## 5.1 Bugs Fixed This Cycle

| Bug ID | Description | Fix Applied |
| --- | --- | --- |
| BUG-01 | gaps.py: range(1, len-1) silently skipped today's opening gap — most critical trade signal missed | Range extended to len(bars) |
| BUG-02 | gaps.py: wrong field used to classify gap direction — gaps appeared after fix #1 but in wrong list | Corrected to curr.high > last_close / curr.low < last_close |
| BUG-03 | gaps.py: gaps sorted chronologically not by proximity — wrong gap shown as 'nearest' | Sorted ascending (above) / descending below by price |
| BUG-04 | company_name always blank — /stable/quote has no name field | 3-layer fallback: static table → FMP profile → stock-list |
| BUG-05 | Trade qty was fractional float — Alpaca paper trading rejects non-integer shares | int(size_usd // entry_price); zero-qty guard added |
| BUG-06 | BRK.B vs BRK-B ticker mismatch — different data providers use different formats | Both included in SP500 list |
| BUG-07 | TRADE_MAX_POSITION_USD missing from .env — silently using hardcoded default | Added to .env.example documentation |
| BUG-08 | Wrong venv activated (Python 3.14) — pandas ABI crash on import | Documented: always use Python 3.11 |

## 5.2 Current Limitations

| ID | Limitation | Impact | Workaround |
| --- | --- | --- | --- |
| LIM-01 | GitHub Actions cron does not auto-adjust for EST vs EDT — fires 1 hour late in winter | Medium | Market-hours guard in step 1 catches and skips out-of-window runs |
| LIM-02 | Company names for ~97 tickers not in static table depend on FMP profile endpoint (plan-gated) | Low | Static table covers all 517 common universe tickers; rare tickers left blank |
| LIM-03 | FMP Ultimate plan required for 1-hour intraday bars; Starter/Basic falls back to Yahoo Finance daily bars | High | Yahoo Finance daily bars used automatically; signal quality reduced outside market hours |
| LIM-04 | No holiday calendar — scanner runs but FMP returns stale data on market holidays | Low | GitHub Actions market-hours guard skips weekends; holidays not blocked |
| LIM-05 | No persistence of trade history or P&L tracking across runs | Medium | Alpaca dashboard tracks paper trade P&L manually |
| LIM-06 | Single-threaded OHLCV fetch — Yahoo Finance 120ms delay × 600 tickers = ~75 seconds | Medium | Acceptable for current scale; async fetch planned as enhancement |
| LIM-07 | Email SMTP only — no push notification or mobile delivery | Low | Email forwarded to mobile via Gmail app |
| LIM-08 | No backtesting — signal quality not historically validated | High | Backtesting engine identified as P1 enhancement |
| LIM-09 | NYSE American tickers (107) have no FMP live constituent endpoint — static list only | Low | Static list reviewed and filtered to >$100M market cap |
| LIM-10 | Fibonacci anchor uses session range or premarket range — no multi-day swing detection | Medium | Planned enhancement in signal improvements roadmap |

# 6. Enhancement Roadmap & Prioritization

The following enhancements are identified based on code review, observed limitations, and trading system best practices. Priority is assigned on a P1–P4 scale:

| Priority | Definition | Target Cycle |
| --- | --- | --- |
| P1 — Critical | Directly impacts signal quality or trade safety — fix immediately | Immediate / Next sprint |
| P2 — High | Significant improvement to accuracy, usability, or reliability | 1–2 months |
| P3 — Medium | Useful enhancement, moderate complexity | 2–4 months |
| P4 — Low | Nice-to-have, low urgency | Backlog |

## 6.1 Enhancement List

| ID | Enhancement | Priority | Effort | Impact | Module |
| --- | --- | --- | --- | --- | --- |
| ENH-01 | Backtesting engine — replay historical signals to validate strategy performance and tune weights | P1 — Critical | High | Critical | New module |
| ENH-02 | Market holiday calendar — skip GitHub Actions run on US market holidays (NYSE calendar) | P1 — Critical | Low | High | workflow.yml |
| ENH-03 | Multi-day swing high/low Fibonacci anchor — current anchor uses only session range, missing key structural levels | P1 — Critical | Medium | High | fibonacci.py |
| ENH-04 | Stop-loss auto-close monitoring — existing Alpaca positions not monitored between scans; bracket orders only on entry | P1 — Critical | Medium | High | trade_engine.py |
| ENH-05 | Real-time P&L dashboard — track paper trade performance, win rate, average R/R per session | P1 — Critical | Medium | High | New module |
| ENH-06 | Async/concurrent OHLCV fetch — replace sequential Yahoo Finance calls with asyncio to cut scan time from ~75s to ~15s | P2 — High | Medium | High | yahoo_client.py |
| ENH-07 | Pre-market scanner mode — dedicated pre-market run (4:30–9:30 AM) with pre-market-quote prices for gap-and-go setups | P2 — High | Low | High | main.py, workflow.yml |
| ENH-08 | After-hours scanner mode — 4:00–8:00 PM run for earnings reaction plays using aftermarket-quote | P2 — High | Low | High | main.py, workflow.yml |
| ENH-09 | Relative Strength vs SPY — add 8th signal comparing ticker momentum to S&P 500 as baseline | P2 — High | Medium | High | signals/relative_strength.py |
| ENH-10 | Average True Range (ATR) — dynamic stop loss sizing based on volatility instead of fixed TRADE_STOP_LOSS_PCT | P2 — High | Low | High | signals/ + trade_engine.py |
| ENH-11 | Earnings calendar integration — flag or exclude tickers with earnings within 2 days (FMP /stable/earning-calendar) | P2 — High | Low | Medium | scanner.py |
| ENH-12 | Volume profile (VWAP) signal — add VWAP as the 8th or 9th signal for intraday trade direction confirmation | P2 — High | Medium | High | signals/vwap.py |
| ENH-13 | Position close logic — monitor open positions and close when Fibonacci T1 or stop is hit in subsequent scans | P2 — High | Medium | High | trade_engine.py |
| ENH-14 | EST/EDT auto-adjust in GitHub Actions — add tzdata-based schedule correction to handle winter UTC-5 offset | P3 — Medium | Low | Medium | workflow.yml |
| ENH-15 | Watchlist mode — scan a user-defined watchlist of 10–20 tickers on every run regardless of universe | P3 — Medium | Low | Medium | main.py, universes.py |
| ENH-16 | Multi-timeframe confirmation — require signal alignment on both hourly and daily timeframes before flagging as top pick | P3 — Medium | High | High | scanner.py |
| ENH-17 | Sector heatmap in email — visualize signal distribution by GICS sector to identify sector-level momentum | P3 — Medium | Medium | Medium | email_sender.py |
| ENH-18 | News sentiment signal — lightweight news headline scoring using FMP /stable/news (9th signal) | P3 — Medium | Medium | Medium | signals/news_sentiment.py |
| ENH-19 | Signal weight auto-tuning — use backtesting results to optimize WEIGHTS in conviction.py per market regime | P3 — Medium | High | High | conviction.py |
| ENH-20 | Greeks-aware entry sizing — integrate option chain data to size entries near high-gamma strikes | P3 — Medium | High | Medium | trade_engine.py |
| ENH-21 | DynamoDB persistence — store scan results and trades in AWS DynamoDB for historical analysis (on-brand with AWS SDE role) | P3 — Medium | Medium | Medium | New module |
| ENH-22 | Web dashboard (FastAPI + React) — real-time scan results, P&L charts, and trade log accessible from browser | P3 — Medium | High | High | New app |
| ENH-23 | AWS Lambda deployment — migrate from GitHub Actions to EventBridge + Lambda for sub-minute scheduling | P3 — Medium | High | Medium | Infra |
| ENH-24 | SMS alerts for A+ conviction picks — Twilio integration for mobile push on highest-conviction signals | P4 — Low | Low | Low | utils/sms_sender.py |
| ENH-25 | Ticker alias resolution — map BRK.B → BRK-B, BF.B → BF-B automatically across data providers | P4 — Low | Low | Medium | universes.py |
| ENH-26 | Docker containerization — Dockerfile for reproducible local and cloud execution | P4 — Low | Low | Medium | Infra |
| ENH-27 | Slack webhook notification — post top picks card to Slack channel on each scan | P4 — Low | Low | Low | utils/slack_sender.py |
| ENH-28 | Interactive CLI — prompt-based universe/filter selection instead of flags-only | P4 — Low | Low | Low | main.py |

# 7. Suggested Sprint Plan

## Sprint 1 — Immediate (Weeks 1–2)

Focus: fix the two highest-impact quality gaps before any new features.

| Item | Why Now |
| --- | --- |
| ENH-01 Backtesting engine | Validates whether the 7-signal model actually has edge. Without this, all weight tuning is subjective. Highest long-term ROI enhancement |
| ENH-02 Market holiday calendar | Prevents wasted API calls and stale data on 9+ US trading holidays per year |
| ENH-04 Stop-loss monitoring between scans | Bracket orders only protect on entry; positions opened at 9:35 AM are unmonitored until next scan. Critical for paper trading discipline |
| ENH-03 Multi-day swing Fibonacci anchor | Current session-range anchor produces noisy levels on trending stocks; swing high/low dramatically improves Fib quality |
| ENH-05 P&L tracking dashboard | Without P&L measurement the paper trading loop has no feedback. Needed to validate signal weights |

## Sprint 2 — Performance & Signals (Weeks 3–6)

| Item | Why Now |
| --- | --- |
| ENH-06 Async OHLCV fetch | 600-ticker scan currently takes ~75s just for Yahoo Finance calls. Async reduces to ~15s, enabling larger universes |
| ENH-10 ATR-based stop loss | Fixed 2% stop is arbitrary. ATR stop adapts to each stock's actual volatility — core to professional risk management |
| ENH-09 Relative Strength vs SPY signal | Separates genuine momentum from market-beta moves. Common in institutional screening workflows |
| ENH-12 VWAP signal | VWAP is the primary intraday anchor used by institutional traders. Adding it gives the 8th signal and improves hourly scan quality |
| ENH-11 Earnings calendar flag | Prevent entering positions the day before an earnings release — major risk management gap today |
| ENH-16 Multi-timeframe confirmation | Requiring daily + hourly signal alignment eliminates many false positives. Materially improves precision |

## Sprint 3 — Extended Hours & Backtesting (Weeks 7–12)

| Item | Why Now |
| --- | --- |
| ENH-19 Signal weight auto-tuning | Use backtesting output to assign data-driven weights. Replaces current manual weights with empirically validated values |
| ENH-22 Web dashboard (FastAPI + React) | Makes the scanner accessible and shareable — key for any future team use or portfolio project showcase |
| ENH-18 News sentiment signal | FMP /stable/news provides headline data. Lightweight sentiment scoring adds a fundamentals dimension to the purely technical signal model |

## Sprint 4 — Infrastructure & Deployment (Months 4–6)

| Item | Why Now |
| --- | --- |
| ENH-21 DynamoDB persistence | Leverages AWS SDE skills. Enables historical signal and trade analysis at scale |
| ENH-23 AWS Lambda deployment | GitHub Actions has 6-hour workflow limits and cold-start latency. Lambda + EventBridge enables minute-level scheduling and sub-second cold starts |
| ENH-07 Pre-market scanner mode | Gap-and-go is one of the highest-probability intraday patterns. Pre-market quotes are now integrated — just needs a scheduled run |
| ENH-08 After-hours mode | Earnings reactions in after-hours often set the next-day trend. Capturing these setups requires a dedicated post-close scan |
| ENH-14 EST/EDT auto-adjust | Prevents missed scans in winter months when cron fires 1 hour late |

# 8. Configuration Reference

All settings are controlled via .env. The following table documents every variable:

## 8.1 Required Variables

| Variable | Default | Description |
| --- | --- | --- |
| FMP_API_KEY | (required) | Financial Modeling Prep API key. Free tier available. Ultimate plan needed for 1-hour intraday bars. |

## 8.2 Email / SMTP

| Variable | Default | Description |
| --- | --- | --- |
| SMTP_HOST | smtp.gmail.com | SMTP server hostname |
| SMTP_PORT | 587 | SMTP port (587=STARTTLS, 465=SSL) |
| SMTP_USER |  | SMTP login username (Gmail: your address) |
| SMTP_PASSWORD |  | SMTP password or App Password (Gmail) |
| EMAIL_FROM |  | Sender address shown in From header |
| EMAIL_TO |  | Comma-separated recipient list |
| EMAIL_SUBJECT | Trading Signal Scanner — Top 5 Picks | Email subject line |

## 8.3 Scan Settings

| Variable | Default | Description |
| --- | --- | --- |
| DEFAULT_UNIVERSE | major_us_markets | Universe to scan when --universe not specified |
| MAX_TICKERS | 500 | Cap tickers per scan (0 = no limit) |
| TOP_N_PICKS | 5 | Top N bullish + bearish picks to display and email |
| FMP_BATCH_SIZE | 5 | Tickers per FMP batch request |
| REQUEST_DELAY_MS | 120 | Delay between Yahoo Finance requests (ms) |
| LOG_LEVEL | INFO | Logging verbosity: DEBUG / INFO / WARNING / ERROR |
| OUTPUT_DIR | output | Directory for xlsx/csv output files |
| SAVE_CSV | true | Save CSV export each run |
| SAVE_JSON | false | Save JSON export each run |

## 8.4 Alpaca Paper Trading

| Variable | Default | Description |
| --- | --- | --- |
| ALPACA_API_KEY |  | Alpaca paper trading API key (NOT live key) |
| ALPACA_SECRET_KEY |  | Alpaca paper trading secret key |
| ALPACA_PAPER | true | Must be true for paper trading. Never set false without review |
| TRADE_ENABLED | false | Master switch. Must be explicitly set to true to execute trades |
| TRADE_MIN_CONVICTION | 70.0 | Minimum conviction % (0–100) to qualify for trade |
| TRADE_MIN_SCORE | 4 | Minimum net signal score (1–7) to qualify |
| TRADE_MAX_POSITIONS | 10 | Maximum simultaneous open positions |
| TRADE_POSITION_SIZE_PCT | 5.0 | Portfolio percentage per position (e.g. 5% of $10k = $500) |
| TRADE_MAX_POSITION_USD | 2000.0 | Hard dollar cap per position regardless of portfolio size |
| TRADE_STOP_LOSS_PCT | 2.0 | Stop loss % below entry (used when Fibonacci levels unavailable) |
| TRADE_TAKE_PROFIT_PCT | 4.0 | Take profit % above entry (fallback) |
| TRADE_ORDER_TYPE | limit | Order type: limit or market |
| TRADE_LIMIT_OFFSET_PCT | 0.05 | Limit price offset % from current price (buys slightly above ask) |
| TRADE_DIRECTION | both | Directional filter: both / long_only / short_only |

# 9. Glossary

| Term | Definition |
| --- | --- |
| ATR | Average True Range — a volatility measure used to size stops relative to a stock's normal price movement |
| Bias | Signal direction output: BULL (buy signal), BEAR (sell signal), or NEUTRAL (no signal) |
| Bracket order | A single Alpaca order containing entry + stop loss + take profit legs executed atomically |
| Conviction % | Weighted signal score expressed as a 0–100% directional confidence level |
| CCI | Commodity Channel Index — oscillator measuring price deviation from statistical mean |
| DXA | DocXA units used in Word documents (1440 DXA = 1 inch) — internal to this document only |
| FMP | Financial Modeling Prep — primary market data API provider |
| FMP Ultimate | FMP's highest subscription tier — required for /stable/historical-chart/1hour endpoint |
| Gap-and-go | Intraday trading strategy entering in the direction of a pre-market opening gap |
| GICS | Global Industry Classification Standard — sector taxonomy used by S&P indices |
| Fibonacci | Mathematical ratios (23.6%, 38.2%, etc.) applied to swing high–low ranges to project support, resistance, and targets |
| Grade | Conviction quality grade: A+ (≥85%), A (≥70%), B (≥55%), C (≥40%), D (<40%) |
| Net score | Raw signal score = BULL signals – BEAR signals, range −7 to +7 |
| OHLCV | Open, High, Low, Close, Volume bar data |
| Role Reversal | Prior support level acting as new resistance (or vice versa) after a breakout |
| Session | Market trading period: Pre-market (4–9:30 AM), Open (9:30 AM–4 PM), After-hours (4–8 PM ET) |
| SMA | Simple Moving Average — average closing price over N bars |
| Stochastics | Oscillator comparing current close to N-period high/low range; %K and %D lines |
| VWAP | Volume-Weighted Average Price — the intraday fair value benchmark used by institutions |
| Weighted score | Net score with signal importance weights applied; range −9.0 to +9.0 |

# 10. Revision History

| Version | Date | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | June 2026 | Akhil | Initial BRD — baseline documentation of complete codebase including all 8 bugs fixed, 5 universe support, Alpaca paper trading integration, session-aware price sourcing, and full enhancement roadmap with 28 identified items |

— End of Document —